## Slide 1: COURSE TITLE PROJECT ENGINEERING
Chapter 2 & 3 - (Week 4)
PROJECT APPRAISAL AND FORMULATION & PROJECT PLANNING
LECTURE – 4
Project proposal, Project development and formulation, Project planning.
Er. Ishwar Adhikari
Associate Professor
Kathmandu Engineering College, Nepal

## Slide 2: Learning Objective
The main objective of this lecture is to understand about :
Project proposal.
Procedure of developing project proposal.
Project development and formulation.
Concept of project planning

## Slide 3: PROJECT PROPOSAL
The set of documents submitted for evaluation of project is called proposal.
A proposal is basic document containing the explanation of all activities to be performed while undertaking an investment venture.
A project proposal is a document that describes a proposed project and its purpose, outcomes, and the steps that will be taken to complete the project. [1]
It is simply a document used to bring revenue to the concerned organization extensively used in industrial, governmental and academic circle.

## Slide 4: PROJECT PROPOSAL (Cont’d…)
The proposal could be a request for a grant to conduct academic research or to sell an item or to build infrastructure or to conduct income generation training and capacity development.
In other words, it is a written document prepared to do something in a pre-planned way with the view to successfully carry out the proposed assignment.
It should establish what the project is, what you’re aiming to achieve with it, how you plan on getting there and why it’s worthwhile. It may also include a timeline, budget and other closely related aspects. [2]

## Slide 5: PROJECT PROPOSAL (Cont’d…)
What are you preparing to do?
Why you are proposing to do?
What specific results you are expecting from it?
What is the proposed schedule?
What is the cost of resources?
What are significant and limitations?
How the outputs are measured?
Generally project proposal should satisfactorily answer the following questions:

## Slide 6: Proposal Writing: Science or Art?
Proposal writing may be considered as management science as well as an art.
It is management science in the sense that writing proposal essentially requires a careful consideration of the following points:
  Identification and selection of right project/s from different point of view
  Formulation of reasonable and achievable objective or objectives
  Selection of appropriate design/method for executing project activities
  Effective and efficient use of scarce resources (doing right things at right time)

## Slide 7: Proposal Writing: Science or Art? (Cont’d..)
On the other hand it is an art in the sense that the proposal we prepare should have a sales value.
The sales value depends upon how much convincing strength lies in our proposal and how tactfully it is organized and presented.
The words we use, the sentences we construct and the logic we give in your project proposal make significance for its approval and disapproval.

## Slide 8: PROJECT PROPOSAL (Cont’d…)
Every project is unique and different to each other. For instance, the development of project proposals relating
  to establish drinking water supply,
  to construct a school building,
  conducting detailed feasibility study of hydropower (DPR),
  to provide some health facilities,
  to conduct socioeconomic survey,
  to conduct training packages etc.
  The proposal for each of the above mentioned project may differ to great extent.

## Slide 9: PROJECT PROPOSAL (Cont’d…)
Since each project proposal entails its own uniqueness, it is not possible to get a standard format for developing a project proposal equally applicable for all types and natures of projects.
  However, the contents of all types of project proposal are broadly classified into two parts: technical and financial.
  Some time management part is highlighted separately from technical part.

## Slide 10: PROJECT PROPOSAL (Cont’d…)
Technical Part of proposal
Technical part of the proposal gives the technical details and descriptions of the project. The contents of technical part are:
  1. Problem statement :
    Description of the project problem.
    Special requirements:
    Any special requirements as specified in TOR/RFP/Bid/Tender Notice etc. by client is described.
    Test and inspections:
    Procedures related to testing, quality assurance, reliability and compliance along with specifications are prepared.

## Slide 11: PROJECT PROPOSAL (Cont’d…)
  Technical Part of Proposal (Cont’d..)
  4. Logistics:
    Details of equipment, facilities, skills and administrative aspects are listed
  5. Reporting:
    Formats, timing and nature of reporting should be highlighted
  6. CV/Bio-Data & Capability statement:
    CV of key persons for the execution of the proposed project is listed along with details
    Organizational capability and past similar work experience is focused in this part

## Slide 12: PROJECT PROPOSAL (Cont’d…)
Financial Part of Proposal
It deals with the financial details of the project. The financial part of proposal covers the aspects like:
  Cost of basic materials
  Statement of work
  Cost summary
  Supporting schedules
  Profit statement
  Elements of cost
  Cost break down and work break down structures
  Cost estimating techniques

## Slide 13: PROJECT PROPOSAL (Cont’d…)
Management Part of Proposal
It incorporates the administrative and management capability of the proposing organization in terms of:
  Organizational structure
  The financial stability
  Financial litigation history
  Accounting system
  Employee safety, health & Labor related aspects
  Cost and schedules
  Past work experiences

## Slide 14
  Project Brief (SOW)
Step 1
  Pre -Feasibility Study
Step 2
  Preliminary Design
Step 3
  Proposal Development
Step 4
PROCEDURE OF DEVELOPING PROJECT PROPOSAL

## Slide 15: PROCEDURE OF DEVELOPING PROJECT PROPOSAL (Cont’d….)
  Step 1: Project Brief (Statement of Work)
Statement of work is prepared by the client at the project formulation phase.
It is also known as wish list of the client which describes the needs and requirements.
It is provided by the client in the form of TOR (Terms of Reference or SOW (scope of the work).
It includes need, scope, objective, funding constraints, specifications, reporting system etc. of a project.

## Slide 16: PROCEDURE OF DEVELOPING PROJECT PROPOSAL (Cont’d….)
  Step 2: Pre / Feasibility Study
  To determine whether the project offers a promising investment opportunity.
  To determine whether there are any aspects of the project that are critical requiring in depth investigation by way of market surveys, laboratory test, pilot plant test etc. [3]
  If the prefeasibility study indicates that the project is worthwhile proposition, a feasibility study is taken up.

## Slide 17: PROCEDURE OF DEVELOPING PROJECT PROPOSAL (Cont’d….)
  Step 3: Preliminary Design
  It stress architectural concepts, evaluation of technological process alternatives, size and capacity decisions, and comparative economic studies. [4]
  The objective of this phase is to create a design that will correctly and completely implements the requirements shown by study.

## Slide 18: PROCEDURE OF DEVELOPING PROJECT PROPOSAL (Cont’d….)
  Step 4: Proposal Development
It begins with
Project title: a proposal begins with the title.
Executive summary: a brief ES should be prepared which describes the brief information and objectives of the project.
Project description: it provides the general description of the project.
Project objective: the objective should be SMART. General objective is set up followed by specific goal

## Slide 19: PROCEDURE OF DEVELOPING PROJECT PROPOSAL (Cont’d….)
Implementation of project: show the project schedule by preparing bar charts, CPM/PERT, resource aggregation showing the milestones. [5]
Project budget: cost component and sub components are detailed. Itemized in expenses head should be mentioned.
  Project Monitoring and controlling: mechanism of monitoring and controlling and logical framework can be provided.

## Slide 20: PROJECT DEVELOPMENT AND FORMULATION
A project needs to be fully defined in order to provide terms of reference for the management of project.
It usually involves: Identification of Needs, Project Ideas, Project Proposal and Project Formulation.
Most commonly used techniques for project development and formulation are:
(a) Feasibility Analysis
(b) Cost-Benefit Analysis
(c) Input Analysis
(d) Environmental Analysis

## Slide 21: PROJECT DEVELOPMENT AND FORMULATION (Cont’d….)
Feasibility Analysis
It is a process of determining, if project can be implemented.
Before making a final decision to take up a project, the technical, economic, commercial and financial justification of the chosen project shall be done in concrete terms. [4]
It is usually done to justify the concept of project at disposal and its further action. It is a backbone of project planning. [5]
The purpose is to evaluate the options to achieve the objective or benefits outlined while developing project idea. [6]

## Slide 22
Fig : Feasibility Analysis (5)

## Slide 23: PROJECT DEVELOPMENT AND FORMULATION (Cont’d….)
Cost-Benefit Analysis
In simple term it is known as economic analysis of the investment proposal from the larger social point of view. Therefore it is regarded as social cost benefit analysis (SCBA).
The focus is on the social costs and benefits of the project, which may often be different from monetary costs and benefits.
In public project, it focuses on social profitability expressed in terms of economic growth, social development, employment generation etc.
In private project, it examines the profitability of project ability to earn net profit to investors.

## Slide 24: PROJECT DEVELOPMENT AND FORMULATION (Cont’d….)
Input Analysis
It makes the analysis of human and non human resources of the project.
The human resource analysis focuses on acquisition, utilization, development and maintenance of workforce in a project.
It also includes allocation of responsibilities, job description and job specification.
Non human resources include material, their supplies, quantity and quality, machinery, information, production technology, plant capacity etc.

## Slide 25: PROJECT DEVELOPMENT AND FORMULATION (Cont’d….)
Environmental Analysis
The environment in which project is expected to operate requires serious consideration.
The positive and negative impact of the project on environment should be examined including pollution, soil erosion, damage to ecology, resource depletion etc.
Environment Impact Assessment (EIA) should be carried out for large scale project before the implementation of project to examine the impact on ecology and social impacts. [6]
Initial environment Examination (IEE) is done to small scale projects.

## Slide 26: CONCEPT OF PROJECT PLANNING
Meaning of General Planning
In the simple sense, planning means thinking ahead of an operation to be performed.
It is the function of selecting the enterprise objectives and establishing the policies, procedures, and programs necessary for achieving them. [7]
Planning includes both assessment of future opportunities and challenges for an organization and developing strategies to achieve the organizational goals.
Planning is the intellectual capability of manager who decides whether or not the act or take up to a particular event or not. [6]

## Slide 27: CONCEPT OF PROJECT PLANNING
Meaning of Project Planning
It is concerned with development a project for investment.
It identifies and addresses the tasks required for accomplishment of project objectives.
It acts as a roadmap for managing the project. It determines how the project objectives will be accomplished.
It involves detailed design, budgeting, scheduling and allocation of resources.
It is the process of thinking through and making explicit the project’s objectives, goals and strategies necessary to bring the project through its lifecycle to successful termination. [8]

## Slide 28: Meaning of Project Planning (Cont’d…)
Steps of project planning: [9]
DEFINE : The objective of the project in definite words.
ESTABLISH : Goals and stages intermediate to attain the final target.
DEVELOP : Forecast and means of achieving goal, i.e., activities.
EVALUATE : Organization’s resources – financial, managerial, and operational to carry out activities and to determine what is feasible and what is not.
DETERMINE : Alternatives – individual courses of action that will allow to accomplish goal.

## Slide 29: Meaning of Project Planning (Cont’d…)
TEST : For consistency with company’s policy.
CHOOSE : An alternative which is not only consistent with its goals and concept but also one that can be accomplished with the evaluated resources.
DECIDE : on a plan
Planning is important because it provides direction, unifying framework and performance standards.

## Slide 30: FEATURES OF PROJECT PLANNING
Process: It is a systematic mental process of doing things and involves creative thinking and imagination.
Future/goal oriented: Planning is essentially thinking ahead and preparing for future. It provides direction to the organization.
Intellectual Process: Planning is a mental exercise involving creative thinking and imagination. A manager can prepare sound plans only when he has sound judgment, foresight and vision.

## Slide 31: FEATURES OF PROJECT PLANNING (Cont’d…)
Primary Function: Planning serves as basis for other functions of management. It precedes all other functions of management such as organizing, staffing, leading/directing and controlling.
Aims at efficiency: Sound planning leads to accomplishment of desired objectives at minimum possible cost. It helps in optimization of resources.
Continuous: Planning is an ongoing process. Plans are prepared for specific time period. As the conditions changes new plans are prepared.

## Slide 32: FUNCTIONS OF PROJECT PLANNING
Stating the objectives of the project to be undertaken.
Definition of work requirement.
Definition of resource needed such as funds, materials, machines, human resources, facilities etc.
Determining the time frame of the overall project and also scheduling its various stages.
To eliminate or minimize the risk and uncertainty.
It provides a basis for organizing the work on the project and allocating responsibilities to individuals.

## Slide 33: IMPORTANCE OF PROJECT PLANNING
Making Objective clear.
Helps in coordination.
Economy and efficiency in operation of resources.
Reduce risk and uncertainty.
Provide the basis of control.
Facilitates decision making.
Helps the organization at right path.

## Slide 34: REFERENCES
[1] https://www.kantata.com/blog/article/what-is-a-project-proposal-and-why-is-it-important.
[2] https://visme.co/blog/project-proposal.
[3] Project Management: K. Nagarajan, 2001, New Age International (P) Ltd. Publishers, New Delhi, India.
[4] Professional Construction management: Donald S. Barrie and Boyd C. Paulson Jr., Third Edition, McGraw Hill, Inc., 1992.
[5] Project Management : Dhurba P. Rizal, First Edition, Ratna Pustak Bhandar, Kathmandu, Nepal, 2001.

## Slide 35: REFERENCES (Cont’d…)
[6] Project Management, Planning, Analysis and Control: Bhakti P. Sharma, First Edition, Ekta Books Distributors Pvt. Ltd, Kathmandu, Nepal, 2006.
[7] PROJECT MANAGEMENT A System Approach to Planning, Scheduling and Controlling : Harold Krezner, Second Edition, CBS publishers and distributors, New Delhi, India, 1987.
[8] Project management: Strategic Design and Implementation : Cleland David, New York: McGraw Hill, 1995.
[9] Project Planning and Control with PERT and CPM: B.C. Punmia and K.K. Khandelwal, Third edition, Laxmi Publications (P) Ltd, New Delhi, India.